# Change Request Template: Custom Tools and Configuration

Last updated: 2026-10-17 · Owner: BSA Manager

- Purpose: control every change to a custom tool (Python, Excel VBA, Access, Power Apps, Power Automate), a report, or a system configuration. Each change is described, assessed, tested, reviewed by a second person, reversible and communicated.

- Who uses it: the maker (the BSA making the change; from day 60, the hire who owns the tool); the checker (the Manager for tool changes; the Senior for data and report items in their area); the approver (the Manager, plus the system owner for configuration of a system the team does not own); the users, who are told before and after.

- When: before any change to a tool, a configuration or production data, whatever its size. First real use in W8 (first tool change, M6): for day 60 (A60-4, B60-4) that change request names the environments, the test evidence and the rollback (docs/primers/sdlc-primer.md Part 7). Before day 60 the hires prepare and test changes in a test copy but do not deploy to production (docs/04-access-request-checklist.md, rule 2). From the day-60 review, if the Manager grants production change rights, write access covers only the tool the hire owns, and only through this template (rule 3).

## How to fill this in

Text in [square brackets] is a prompt: replace it. [COMPANY: ...] is a company-specific value.

- Open the change request (CR) when the Jira story or bug is ready. Use [COMPANY: CR numbering], or the Jira key plus "-CR".

- Describe the change as before and after, precisely enough that the checker could spot a difference you didn't intend.

- Work through every row of the impact assessment. A "No" needs a reason too.

- Rate the risk (section 5). The rating sets the controls you must complete.

- Name the environments in the header: where you build, where you test and where it is released (test copy and production, or dev, test and prod). Make the change on a copy (development or test), never on the production file. Follow the checklist for the technology (section 7).

- Test, and attach the evidence. Always include a regression test: run the old and new versions on the same input and confirm the only differences are the ones you intended.

- Write the rollback plan and confirm the backup exists before you implement.

- The checker reviews the change, the tests and the rollback plan; the approver approves. Then implement in the agreed window.

- Tell users before and after (section 11).

- Do the post-implementation check after the first production run, update the documentation, and close the CR.

### Change types

| Type | When to use | Approval |
| --- | --- | --- |
| Standard | A repeatable, low-risk change on the Manager's pre-approved list ([COMPANY: standard change list]) | Maker-checker on every change; no new approval each time |
| Normal | Everything else | Maker-checker plus approver, before implementation |
| Emergency | Production is producing wrong data now (for example, wrong data going to a broker or Finance) | Manager's verbal go-ahead; checker review the same day; this template completed within 1 working day |

## Template

### 1. Header

| Field | Entry |
| --- | --- |
| CR ID and Jira key | [ID; key] |
| Title | [Tool: what changes] |
| Tool or system | [COMPANY: tool name] (Tool Inventory row [n]) |
| Technology | [Python, Excel VBA, Access, Power Apps, Power Automate, configuration] |
| Environments | [Build in: test copy or dev; test in: test copy or test; release to: production. Name or path of each, and the account each connection uses in each (docs/primers/sdlc-primer.md 4.7)] |
| Change type | [Standard, Normal, Emergency] |
| Requested by | [Name, team] |
| Maker / Checker / Approver | [Name] / [Name] / [Name] |
| Date raised | [Date] |
| Target date and window | [Date, time; why this window] |

### 2. Description

- Before: [what the tool does now]

- After: [what it will do]

- Not changing: [what stays the same, to limit the checker's review]

| Object changed | Location | Current version | New version |
| --- | --- | --- | --- |
| [Script, module, query, form, flow, setting] | [Path or environment] | [v n] | [v n+1] |

### 3. Reason

[The problem or benefit, in 2 to 3 sentences. Link the Jira bug or story, the requirement IDs and the pain point ID.]

### 4. Impact assessment

| Area | Affected? | Details, and who confirmed |
| --- | --- | --- |
| Users | [Yes or No] | [Who uses the tool or its output; what they will notice] |
| Data | [ ] | [Fields, tables or files changed; is existing data converted?] |
| Downstream reports and tools | [ ] | [Every report, workbook, Power BI dataset or tool that reads the output] |
| Interfaces and schedules | [ ] | [Broker feeds, Oracle loads, Power Automate flows, scheduled jobs] |
| Compliance | [ ] | [Does it touch classification, value, origin or preference claim data that reaches a customs declaration?] |
| Financial | [ ] | [Standard cost, landed cost, PPV, margin, Finance reports] |
| Security and access | [ ] | [Credentials, connections, permissions, who can run it] |
| Documentation | [ ] | [Tool doc, SOP, OneNote, Anki cards to update] |
| e2open | [ ] | [Does it change a data map, an as-is document or the tool's e2open disposition?] |

### 5. Risk rating

- Likelihood that something goes wrong: 1 Unlikely, 2 Possible, 3 Likely.

- Impact if it does: 1 Minor (internal, easy to fix), 2 Moderate (wrong output for internal users, caught before use), 3 Major (wrong data reaches a broker, Finance, Oracle or a filing, or affects a cost update).

| Likelihood | Impact | Score (L x I) | Rating |
| --- | --- | --- | --- |
| [1-3] | [1-3] | [1-9] | [Low 1-2, Medium 3-4, High 6-9] |

| Rating | Required before implementation |
| --- | --- |
| Low | Maker's tests; checker reviews the change and the evidence; approver approves |
| Medium | All of Low, plus a regression run on a full real input set, users told in advance, and no implementation during a cost cycle or within [COMPANY: n] working days of a tariff effective date |
| High | All of Medium, plus data owner or Finance approval, a parallel run for one full cycle or a rollback rehearsal, a scheduled window, and the maker on standby for the first production run |

### 6. Test evidence

| Test ID | What is tested | Input data | Expected | Actual | Result |
| --- | --- | --- | --- | --- | --- |
| T1 | [The intended change] | [File or data set, date] | [Exact result] | [Exact result] | [Pass, Fail] |
| T2 | Regression: old vs new on the same input | [Same input] | Only the intended differences | [ ] | [ ] |
| T3 | [Error or boundary case] | [ ] | [ ] | [ ] | [ ] |

Name the environment each test ran in (for example the test copy). Attach output files, diffs and screenshots to the Jira issue.

### 7. Technology checklist: making the change safely

Python

- ☐ The code is in [COMPANY: code repository]; I work on a branch; commit messages include the Jira key.

- ☐ Dependencies are pinned (for example requirements.txt) and the same in test and production.

- ☐ No credentials, paths, rates or dates are hard-coded; settings live in a config file or table.

- ☐ I ran the old and new versions on a copy of real inputs and compared the outputs.

- ☐ The release is tagged; the previous tag is the rollback.

Excel VBA

- ☐ I saved a copy of the current production file, with its version in the file name, in [COMPANY: backup location] before starting.

- ☐ I work on a copy, not the production file.

- ☐ I exported the changed modules (.bas, .cls, .frm) before and after, so the checker can compare them as text.

- ☐ Every module has Option Explicit, and Debug > Compile VBAProject runs without errors.

- ☐ I checked the named ranges, sheet names, file paths and rate cells the code depends on.

- ☐ I tested with macros enabled the way users open the file ([COMPANY: trusted locations and macro policy]).

Access

- ☐ I backed up the front-end and back-end files before the change.

- ☐ If the database is split, I changed a copy of the front-end with its linked tables pointed at a test copy of the back-end; I re-link to production only at implementation.

- ☐ I recorded the SQL of every changed query, before and after.

- ☐ For a table design change, I checked every query, form and report that uses the table, and every Excel or Power BI file linked to it.

Power Apps

- ☐ I noted the current published version (canvas apps keep a version history you can restore from).

- ☐ I made the change in [COMPANY: development environment] or a copy of the app, not in the live app during working hours.

- ☐ I tested as a user with a normal role, not as the app owner, and checked data source connections and permissions.

- ☐ I published only after approval and noted the new version number.

Power Automate

- ☐ I exported the flow (or its solution), or saved a copy, before editing. That copy is the rollback.

- ☐ I checked the trigger, the connections (whose account the flow runs under) and any run-only users.

- ☐ I tested with test inputs and turned off any test copy afterwards so it cannot run twice.

- ☐ I check the run history after the first production run.

Configuration (AS400 trade system setting, Power BI refresh, e2open configuration, and similar)

- ☐ I saved screenshots or an export of the current values.

- ☐ I confirmed who is allowed to make the change; usually the BSA prepares and checks, and the system owner makes it.

- ☐ I tested in a test environment. If there is none, the CR says why and which extra checks replace the test.

### 8. Rollback plan

| Item | Entry |
| --- | --- |
| Rollback trigger | [The result that means "roll back", for example output row count differs from input, receiver rejects the file, errors in the log] |
| Who decides | [Name] |
| Steps | [1. ... 2. ... 3. ...] |
| Backup location, verified by and date | [Path; name; date] |
| Time to roll back | [Minutes] |
| Data clean-up | [Outputs already produced by the faulty version, who received them, and how they will be corrected or re-sent] |

### 9. Implementation steps

| Step | Action | Who | When | Done |
| --- | --- | --- | --- | --- |
| 1 | [Confirm backup exists] | [ ] | [ ] | [ ] |
| 2 | [Deploy] | [ ] | [ ] | [ ] |
| 3 | [First run and checks] | [ ] | [ ] | [ ] |

### 10. Maker-checker approval

| Role | Name | What was reviewed | Decision | Date |
| --- | --- | --- | --- | --- |
| Maker | [ ] | Built and tested; evidence attached | Submitted | [ ] |
| Checker | [ ] | [Diff of code or configuration, test evidence, impact rows, rollback plan] | [Approved, Returned with findings] | [ ] |
| Approver | [ ] | [Risk rating, timing, communication] | [Approved, Rejected] | [ ] |
| Data owner or Finance (High risk only) | [ ] | [ ] | [ ] | [ ] |

Rules: the maker is never the checker. The checker's findings and decision go on the Jira issue. No approval, no implementation.

### 11. Communication

| Audience | Message | When | Channel |
| --- | --- | --- | --- |
| [Tool users] | [What changes, when, what they need to do] | [Before and after] | [Email, Teams] |
| [Downstream receivers: broker, Finance] | [ ] | [ ] | [ ] |

Before: "On [date, time], [tool] will change: [one-sentence change]. You need to [action, or "do nothing"]. Questions to [maker] by [date]."

After: "[Tool] v[n] is live. First run on [date] checked OK: [the check]. Report anything unexpected to [maker] and quote [CR ID]."

### 12. Post-implementation check

- ☐ The first production run output matches the expected result; counts tie to the input.

- ☐ The log or run history shows no errors.

- ☐ Downstream receivers confirm (broker accepted the file; Finance load reconciled).

- ☐ Users confirm the change works for them.

- ☐ The tool doc (docs/templates/knowledge/tool-doc.md) shows the new version and a change-history line.

- ☐ The Tool Inventory row, SOP, OneNote pages and any affected Anki cards are updated.

- ☐ The CR is closed in Jira with evidence linked. If anything went wrong: rolled back or a bug logged.

## Filled example (illustrative)

This example is set after Hire A's day-60 review, when the Manager granted production change rights for this owned tool. Before that review, the same CR stops after testing on the test copy, and the Manager implements it.

| Field | Entry |
| --- | --- |
| CR ID and Jira key | [COMPANY: project key]-171-CR |
| Title | [COMPANY: tool closest to Research]: keep HTS numbers as 10-digit text in the broker export |
| Technology | Python |
| Environments | Build and test: a branch in [COMPANY: code repository] run on a test copy (last production input, output to a test folder), plus a broker test file (T4). Release: production, by deploying release tag v1.5 |
| Change type | Normal, expedited (P1). Not Emergency: the Manager had already sent the broker a corrected list (the workaround), which stopped further wrong data, so there was time to test fully before the next scheduled run |
| Maker / Checker / Approver | Hire A (tool owner) / Manager / Manager; data owner approval: [COMPANY: trade compliance lead] |

- Before: the script reads the AS400 extract with default column types, so the HTS column becomes a number. HTS numbers starting with 0 (chapters 01 to 09) are written to the broker file with 9 digits.

- After: the HTS column is read as text (in pandas, dtype=str for that column). Each HTS number is checked for exactly 10 digits; any other value goes to an error file and a warning in the run log.

- Not changing: file layout, column order, file name, schedule.

| Area | Affected? | Details, and who confirmed |
| --- | --- | --- |
| Interfaces and schedules | Yes | The US broker file for [COMPANY: broker]; layout unchanged; only the affected rows change |
| Compliance | Yes | The broker may have received 312 truncated numbers since [first bad run date]. Research lists every entry for those items from that date, with each entry's liquidation status. The Manager and [COMPANY: trade compliance lead] decide the correction route with the broker |
| Financial | No (unless entries used a wrong number) | Depends on the compliance check above |
| Documentation | Yes | Tool doc: input handling and error file; new Anki card on leading zeros |

Risk: Likelihood 2 x Impact 3 = 6, High. Required: regression on the full last production input; users and the broker told in advance (the broker email goes with the Senior's agreement and the Senior copied); approval from the classification data owner ([COMPANY: trade compliance lead]); a broker test file; rollback rehearsal; a scheduled window outside any cost cycle and not within [COMPANY: n] working days of a tariff effective date; maker on standby for the first run.

| Test ID | What is tested | Input data | Expected | Actual | Result |
| --- | --- | --- | --- | --- | --- |
| T1 | Leading zero kept | Last production input (13,750 US rows) | 312 rows now have 10 digits starting with 0 | 312 | Pass |
| T2 | Regression: old vs new | Same input | Only those 312 rows differ, and only in the HTS column | 312 rows, HTS only | Pass |
| T3 | Invalid lengths rejected | Test file with 9- and 11-digit values | Rows in the error file; warning in the log; rest of the file written | As expected | Pass |
| T4 | Broker accepts the file | Test file to [COMPANY: broker test mailbox], Senior copied | Accepted, no rejects | Accepted | Pass |

Rollback: trigger is a broker reject or an output row count that differs from the input minus the error rows. Restore the previous release tag (v1.4) and re-run; about 10 minutes. Rehearsed in test.

Post-implementation check: first production run had 13,750 rows in and out, 0 error rows; broker confirmed receipt; tool doc v1.5 published; CR closed.

## Quality checklist before you send

- ☐ Before, after and "not changing" are specific enough for the checker to spot an unintended change.

- ☐ Every impact row is answered, and each "No" has a reason.

- ☐ Compliance and financial impacts are assessed explicitly, including data already sent to brokers or Finance.

- ☐ The risk rating is calculated and every control the rating requires is done.

- ☐ The header names the environments (test copy and production, or dev, test and prod), and every test says where it ran.

- ☐ The change was made and tested on a copy, never in production.

- ☐ Test evidence includes a regression comparison of old vs new output on the same input.

- ☐ No hard-coded credentials, paths, rates or dates were added.

- ☐ The backup exists and its location is written down; the rollback steps are specific and timed.

- ☐ The checker is not the maker, and the review and approval are recorded on Jira before implementation.

- ☐ Users and downstream receivers are told before and after.

- ☐ Post-implementation check done; tool doc, Tool Inventory and SOP updated; CR closed.